## Slide 1: BattleZone
F15-18545 (Team MX-Butterfly)
Ashish Shrestha
Hui Jun Tay
Peter Pearson

## Slide 2: Presentation overview
System Architecture Overview
Current Status
Analog Vector Generator
6502 Core
POKEY
Schedule
What we’ve learned so far
Things to watch out for

## Slide 3: SYSTEM ARCHITECTURE OVERVIEW
6502 Core
AVG
POKEY
AUDIO
CONTROLS
VGA
RASTERIZER
DECODER
FRAME BUFFER
Memory (BRAM/BROM)

## Slide 4: SYSTEM ARCHITECTURE OVERVIEW
6502 CORE
AVG
POKEY
AUDIO
CONTROLS
VGA
RASTERIZER
LINE REGISTER QUEUE
FRAME BUFFER
PROGRAM RAM
ADDRESS DECODER
PROGRAM ROM
MATHBOX
VECTOR
RAM/ROM
NMI

## Slide 5: Presentation overview
System Architecture Overview
Current Status
Analog Vector Generator
6502 Core
POKEY
Schedule
What we’ve learned so far
Things to watch out for

## Slide 6: Analog Vector Generator (AVG)
Reads instructions from Vector RAM/ROM
  Communication with 6502 processor
Draws lines for game
9 Instruction ISA
Runs at 6 MHz

## Slide 7: AVG - Tool Chain
Assembler
  Turn assembly into byte code
Disassembler
  Turn byte code into assembly
COE converter
  Turn byte code into COE for block RAM

## Slide 8: AVG - Implementation
Variable length instructions
X/Y registers, scale/intensity registers
4-depth return stack
Cycle accurate (each instruction takes different cycle length)

## Slide 9: AVG- Interfacing
Connects to line register hardware queue
  Queues up endpoints of lines for rasterizer
Reads instructions from memory
  Uses two 8-bit ports on memory to get 16-bit instructions

## Slide 10: AVG- RASTERIZER
Bresseham’s line algorithm
One pixel of output per clock cycle
Uses linear geometry to calculate dependent offsets of line coordinates

## Slide 11: AVG– FRAME BUFFER
640x480 VGA output
Switch between two BRAMs
  Rasterizer draws (writes) to one, VGA reads from other
  4-bit (I)RGB values
  Addressed by row/col counter
VGA
RASTERIZER
A
B

## Slide 12: Presentation overview
System Architecture Overview
Current Status
Analog Vector Generator
6502 Core
POKEY
Schedule
What we’ve learned so far
Things to watch out for

## Slide 13: 6502 Processor
Using OpenCores 6502 processor
Modifications needed
  OpenCores assumes 16-bit memory addressing space
  We only have 15 bits (have to change interrupt locations)
  Have to account for BRAM clocking/load latency
NMI counter
AVG RAM Store Queue

## Slide 14: POKEY IO
Schematics and memory map (Program ROM)
  Audio
  Poll buttons for input (2 clk cycles)
  RNG
Mono audio output from Nexys4

## Slide 15: Presentation overview
System Architecture Overview
Current Status
Analog Vector Generator
6502 Core
POKEY
Schedule
What we’ve learned so far
Things to watch out for

## Slide 16: Schedule (old)
Dates | MILESTONES
9/2/2015 – 9/16/2015 | INITIAL RESEARCH + DESIGN
9/17/2015 – 9/28/2015 | AVG DELEGATION + LABS
9/29/2015 – 10/4/2016 | INDIVIDUAL IMPLEMENTATIONS DONE + LABS
10/5/2015 - 10/11/2015 | INTEGRATION 0 – VGA + RASTERIZER
10/12/2015 - 10/18/2015 | HARDWARE PARTS ORDERED, IMPLEMENTATION PHASE 2
10/19/2015-10/20/2015 | AVG-VGA DONE (DECODER -> VGA)
10/21/2015 | DESIGN REVIEW
10/22/2015 - 10/25/2015 | CORE VERIFIED
10/26/2015 - 11/1/2015 | ROM UNDERSTOOD
11/2/2015 - 11/8/2015 | MICROPROCESSOR DONE
11/9/2015 - 11/15/2015 | DISPLAY OUTPUT
11/16/2015 - 11/22/2015 | CONTROLS INPUT DONE
11/23/2015 - 11/24/2015 | AUDIO OUTPUT DONE
11/25/2015 | THANKSGIVING
11/26/2015 - 12/6/2015 | DEBUG
12/7/2015 | FINAL PRESENTATION
12/9/2015 | INLAB DEMO
12/11/2015 | PUBLIC DEMO

## Slide 17: Schedule (old)
Dates | MILESTONES
9/2/2015 – 9/16/2015 | INITIAL RESEARCH + DESIGN
9/17/2015 – 9/28/2015 | AVG DELEGATION + LABS
9/29/2015 – 10/4/2016 | INDIVIDUAL IMPLEMENTATIONS DONE + LABS
10/5/2015 - 10/11/2015 | INTEGRATION 0 – VGA + RASTERIZER
10/12/2015 - 10/18/2015 | HARDWARE PARTS ORDERED, IMPLEMENTATION PHASE 2
10/19/2015-10/20/2015 | AVG-VGA DONE (DECODER -> VGA)
10/21/2015 | DESIGN REVIEW
10/22/2015 - 10/25/2015 | CORE VERIFIED
10/26/2015 - 11/1/2015 | ROM UNDERSTOOD
11/2/2015 - 11/8/2015 | MICROPROCESSOR DONE
11/9/2015 - 11/15/2015 | DISPLAY OUTPUT
11/16/2015 - 11/22/2015 | CONTROLS INPUT DONE
11/23/2015 - 11/24/2015 | AUDIO OUTPUT DONE
11/25/2015 | THANKSGIVING
11/26/2015 - 12/6/2015 | DEBUG
12/7/2015 | FINAL PRESENTATION
12/9/2015 | INLAB DEMO
12/11/2015 | PUBLIC DEMO

## Slide 18: Schedule (new)
Dates | MILESTONES
9/2/2015 – 9/16/2015 | INITIAL RESEARCH + DESIGN
9/17/2015 – 9/28/2015 | AVG DELEGATION + LABS
9/29/2015 – 10/4/2016 | INDIVIDUAL IMPLEMENTATIONS DONE + LABS
10/5/2015 - 10/11/2015 | INTEGRATION 0 – VGA + RASTERIZER
10/12/2015 - 10/18/2015 | HARDWARE PARTS ORDERED, IMPLEMENTATION PHASE 2
10/19/2015-10/20/2015 | AVG-VGA DONE (DECODER -> VGA)
10/21/2015 | DESIGN REVIEW
10/22/2015 - 10/25/2015 | CORE VERIFIED
10/26/2015 - 11/1/2015 | MICROPROCESSOR DONE
11/2/2015 - 11/8/2015 | INTEGRATION 1 - ROM + CORE
11/9/2015 - 11/15/2015 | INTEGRATION 2 – AVG + CPU (DISPLAY SMOKE TEST)
11/16/2015 - 11/22/2015 | CONTROLS/AUDIO I/O DONE
11/23/2015 - 11/24/2015 | INTEGRATION 2 – BASIC GAME WORKING
11/25/2015 | THANKSGIVING
11/26/2015 - 12/6/2015 | DEBUG + POLISH
12/7/2015 | FINAL PRESENTATION
12/9/2015 | INLAB DEMO
12/11/2015 | PUBLIC DEMO

## Slide 19: Stuff we learned
MAME isn’t as reliable as we thought
  Weird watchpoint race conditions
Get your system specification right first
  Endianess and mixed addressing
Formalize a group coding style
  Common defines and library, common naming scheme

## Slide 20: Stuff TO WATCH OUT FOR
6502 Core likely needs modification
  All inputs/advice welcome
Timing issues with BRAM access on Vivado
  Unsure of source
Async vs sync resets

## Slide 21: Q&A